AcadOS

Project Roadmap & Team Execution Plan

5-Person Team  |  Python + C  |  OS Simulation  |  College Project

Sachi  •  Ragini  •  Nikhil  •  Shakti  •  Sanat

Operating Systems Course  |  Dept. CSE (AI & ML)  |  A.Y. 2025–26

# 1.  Project Overview

AcadOS is a simulated operating system for a university's shared compute server. It understands academic context — who submitted a job, what type it is, and when it's due — and makes smarter CPU, memory, and I/O decisions based on that knowledge.

This document is the complete task-by-task execution plan. Each person owns one module. Every module has defined inputs and outputs so all five pieces connect seamlessly at the end.

CRITICAL RULE: Every person exposes their module through the interfaces defined in Section 3. Do not change function names or signatures after Day 1 morning. Shakti's shared.py is the contract everyone builds against.

# 2.  Tech Stack

| Layer | Technology | Owner |
| --- | --- | --- |
| Shared Foundation | Python 3.11 dataclasses + enums + ctypes | Shakti |
| PCB Struct (C) | C17 — GCC 13, compiled to .so shared library | Shakti |
| CPU Scheduler | Python — PriorityQueue, deque, matplotlib Gantt | Sachi |
| Memory Manager | Python — page table dict, TLB simulation, matplotlib | Ragini |
| Deadlock & Sync | C (Banker's Algorithm) + Python threading.Lock, sqlite3 | Nikhil |
| I/O & Anti-Abuse | Python — threading.Thread, sqlite3, matplotlib | Sanat |
| Build System | Makefile — compiles C, runs pytest, starts simulator | All |
| Version Control | Git + GitHub — one branch per person | All |
| Testing | pytest — one test file per module | All |
| Output Graphs | matplotlib — Gantt chart, page fault graph, disk seek graph | Sachi, Ragini, Sanat |
| Terminal UI | rich — live colour-coded process table during simulation | Sanat |
| Integration Entry | main.py — imports all modules, runs full demo scenario | All (Day 2) |

# 3.  Team Roles & Responsibilities

| Person | Role | Primary Focus | Files They Own |
| --- | --- | --- | --- |
| Shakti | Foundation Engineer | PCB struct, state machine, urgency score, shared.py | shared.py, c_src/pcb.c |
| Sachi | Scheduler Engineer | Three-tier CPU scheduler, EDF, Round Robin, Gantt chart | scheduler.py, tests/test_scheduler.py |
| Ragini | Memory Engineer | Paging, TLB, deadline-aware page replacement, page fault graph | memory.py, tests/test_memory.py |
| Nikhil | Deadlock Engineer | Banker's Algorithm, semaphores, Readers-Writers, role-aware recovery | deadlock.py, c_src/banker.c, tests/test_deadlock.py |
| Sanat | I/O & Systems Engineer | Disk scheduling, anti-abuse daemon, sqlite3 logging, disk seek graph | io_manager.py, tests/test_io.py |

# 4.  Module Contracts (Agree Before Writing Any Code)

All five people must read and agree on these interfaces before writing any logic. This prevents integration failure when all modules are connected in main.py.

## 4.1  shared.py — Shakti exposes

| Function / Class | Input | Output |
| --- | --- | --- |
| PCB (dataclass) | All fields as constructor args | PCB object with all academic fields |
| pcb.compute_urgency() | None (reads self) | Updates self.urgency_score in place |
| transition_state(pcb, new_state) | PCB object + State enum value | Updated PCB or raises ValueError on illegal transition |
| Role, JobType, State | — | Enums imported by all other modules |

## 4.2  scheduler.py — Sachi exposes

| Function | Input | Output |
| --- | --- | --- |
| submit_job(pcb) | PCB object | None — places job in correct tier queue |
| scheduler_tick(tick_number) | Integer tick count | (running_pcb, preempted_pcb ¦ None) |
| plot_gantt(timeline_list) | List of (pid, job_type, tick) tuples | Saves outputs/gantt.png |

## 4.3  memory.py — Ragini exposes

| Function | Input | Output |
| --- | --- | --- |
| allocate_pages(pcb, num_pages) | PCB object + integer | True or raises MemoryError |
| access_page(pcb, virtual_page) | PCB object + page number | frame_number (handles TLB + fault internally) |
| free_pages(pcb) | PCB object | None — releases all frames on process exit |
| plot_page_faults(acados_list, lru_list) | Two lists of fault counts per job type | Saves outputs/page_faults.png |

## 4.4  deadlock.py — Nikhil exposes

| Function | Input | Output |
| --- | --- | --- |
| request_resources(pcb, request_dict) | PCB + dict {'CPU':n, 'MEM_BLOCK':n} | True (allocated) or False (unsafe — queued) |
| release_resources(pcb) | PCB object | None — frees all held resources on exit |
| deadlock_recover(all_pcbs) | List of all active PCB objects | List of terminated PIDs |
| db_read(pid) | Integer PID | Row data from accounting DB |
| db_write(pid, data) | Integer PID + dict of data | None — writes to sqlite3 |

## 4.5  io_manager.py — Sanat exposes

| Function / Class | Input | Output |
| --- | --- | --- |
| cscan(requests, head) | List of cylinder numbers + head position | Ordered list of cylinder numbers (service order) |
| sstf(requests, head) | List of cylinder numbers + head position | Ordered list of cylinder numbers (service order) |
| log_job(pcb) | PCB object (with cpu_used filled) | None — writes row to acados.db |
| AbuseMonitor(process_table, tick_interval) | List of active PCBs + integer | Thread object — call .start() and .stop() |
| plot_disk_seeks(cscan_order, sstf_order) | Two ordered lists of cylinder numbers | Saves outputs/disk_seeks.png |

# 5.  Task-by-Task Execution Plan

Tasks are ordered by dependency — earlier tasks must be completed before later ones can start. Tasks within the same number (e.g. Task 2) can run in parallel.

Task 1 is Shakti alone. Everyone else starts Task 2 only after shared.py is pushed to GitHub.

TASK 1 — FOUNDATION ¦ shared.py + PCB Struct ¦ Must finish before anyone else starts

Shakti — Foundation Engineer

📋 TASK 1 — shared.py + PCB in C + State Machine

• ⚙️ Set up GitHub repo — create folders: acados/, c_src/, tests/, outputs/. Invite all 4 teammates.

• 📦 Create shared.py — define PCB dataclass with all fields: pid, user_id, role, job_type, deadline, cpu_budget_ns, urgency_score, abuse_flag, state, cpu_used, pages, resources_held, disk_requests.

• 🏷️ Define all enums — Role (STUDENT=1, RESEARCHER=2, FACULTY=3), JobType (PRACTICE=1, RESEARCH=2, EXAM=3, EVALUATION=4), State (NEW through THROTTLED = 8 states).

• 🧮 Write compute_urgency() method on PCB — formula: urgency = (role_weight × jobtype_weight) / max(0.01, deadline - time.time()). Role weights: S=1, R=2, F=3. JobType weights: PRACTICE=1, RESEARCH=2, EXAM=4, EVAL=5.

• 🔄 Write transition_state(pcb, new_state) — validates legal transitions (e.g. RUNNING→BLOCKED is valid, RUNNING→NEW is not). Raise ValueError on illegal transition.

• 🔧 Write pcb.c — C struct mirroring the Python PCB. Compile: gcc -shared -fPIC -o c_src/pcb.so c_src/pcb.c

• 🐍 Write ctypes bridge in shared.py — load_pcb_from_c() loads the .so and maps C struct fields to Python PCB object.

• ✍️ Write Makefile — 'make' compiles both .c files. 'make test' runs pytest. 'make clean' removes .so files.

• 📤 Push shared.py to main branch and message the group — everyone can now start their module.

✅ shared.py imported successfully by all 4 teammates with no errors. All enums, PCB fields, and transition_state() confirmed working.

TASK 2 — CORE MODULES ¦ All 4 People Build in Parallel ¦ Use dummy PCBs from shared.py

Everyone starts Task 2 at the same time after shared.py is pushed. Use dummy PCB objects to test your module — do not wait for other people's modules.

Sachi — Scheduler Engineer

📋 TASK 2 — Three-Tier CPU Scheduler

• ⚙️ Install: pip install matplotlib. Create scheduler.py, import PCB, Role, JobType, State from shared.

• 📋 Build three queues — Tier1: PriorityQueue sorted by urgency_score descending (negate for max-heap). Tier2: PriorityQueue with aging counter. Tier3: collections.deque for Round Robin.

• 📥 Write submit_job(pcb) — call pcb.compute_urgency(), check job_type, place in correct tier queue. EXAM/EVALUATION → Tier1. RESEARCH → Tier2. PRACTICE → Tier3.

• ⏱️ Write scheduler_tick(tick_number) — check Tier1 first (EDF: pop lowest deadline). If Tier1 empty, check Tier2. If both empty, pop from Tier3 deque. Return (running_pcb, preempted_pcb or None). Call transition_state() on both.

• 🔄 Implement context switch — save_context(pcb): store {'PC': tick, 'REG': tick*2} into a dict on the PCB. load_context(pcb): restore the dict. Call both inside scheduler_tick().

• 📈 Implement aging for Tier2 — every 5 ticks, add 0.1 to urgency_score of all waiting Tier2 jobs so they eventually get scheduled.

• 🧪 Test with dummy data — create 3 EXAM + 3 PRACTICE + 2 RESEARCH PCBs. Run 30 ticks. Print which PID runs each tick. Confirm EXAM always gets CPU first.

• 📊 Write plot_gantt(timeline_list) — takes [(pid, job_type_str, tick)] list. Plot coloured horizontal bars per PID. EXAM=red, RESEARCH=orange, PRACTICE=green. Save to outputs/gantt.png.

✅ Scheduler runs 30+ ticks with mixed jobs. Gantt chart saved to outputs/gantt.png showing EXAM jobs dominating CPU time.

Ragini — Memory Engineer

📋 TASK 2 — Paging + Deadline-Aware Page Replacement

• ⚙️ Create memory.py, import PCB, Role, JobType, State from shared.

• 🏗️ Write MemoryManager class — total_frames=32 (simulated RAM). free_frames = list(range(32)). page_table = {} (dict: pid → {virtual_page: frame}). lru_tracker = {} (dict: (pid, vpage) → last_access_tick). swap_space = {} (dict: (pid, vpage) → 'data').

• 📄 Write allocate_pages(pcb, num_pages) — pop num_pages frames from free_frames, build page_table[pcb.pid] mapping. If not enough frames, call _deadline_replace() first.

• 🔍 Write TLB — self.tlb = {} with max size 8. On access_page(pcb, vpage): check TLB first (hit → return frame). Miss → check page_table. Not in page_table → call _page_fault_handler().

• ⚡ Write _deadline_replace() — victim selection: collect all pages from PRACTICE PCBs first, then RESEARCH, then EXAM. Within same job_type, pick the page with the oldest lru_tracker entry (LRU). Evict it to swap_space. Update page_table and TLB.

• 🔁 Write _page_fault_handler(pcb, vpage) — load page from swap_space back into a free frame. Update page_table[pcb.pid][vpage] and TLB. Increment a fault counter per job_type.

• 🆓 Write free_pages(pcb) — remove all entries for pcb.pid from page_table and TLB. Add frames back to free_frames.

• 🧪 Test — fill all 32 frames with 4 PRACTICE + 1 EXAM PCB. Access EXAM page. Confirm only PRACTICE pages evicted. Check page_table entries are correct.

• 📊 Write plot_page_faults(acados_faults, lru_faults) — grouped bar chart: x-axis = job types, y-axis = fault count, two bars per group (AcadOS vs LRU). Save to outputs/page_faults.png.

✅ Deadline-aware replacement confirmed: EXAM pages stay in RAM even when memory is full. Page fault comparison graph saved to outputs/page_faults.png.

Nikhil — Deadlock Engineer

📋 TASK 2 — Banker's Algorithm + Synchronization

• ⚙️ Create deadlock.py, import PCB, Role, JobType from shared. Also create c_src/banker.c.

• 🏗️ Write ResourceManager class — available = {'CPU': 4, 'MEM_BLOCK': 8}. allocation = {} (pid → resources dict). max_need = {} (pid → max resources dict). Register a process with register(pcb, max_dict).

• 🔧 Write banker.c — function is_safe_state(available[], allocation[][], need[][], n_processes, n_resources) → returns 1 if safe, 0 if not. Implements standard Banker's safety algorithm. Compile: gcc -shared -fPIC -o c_src/banker.so c_src/banker.c

• 📡 Write request_resources(pcb, request_dict) — compute need = max_need[pid] - allocation[pid]. Call is_safe_state via ctypes with hypothetical new allocation. If safe: update allocation + available and return True. If not: return False (job waits).

• 🆓 Write release_resources(pcb) — add pcb's allocation back to available. Remove from allocation dict.

• 🧪 Test Banker's — set up 3 processes that would deadlock if all granted. Confirm request_resources returns False for the unsafe one.

• ⚠️ Write deadlock_recover(all_pcbs) — sort processes by job_type (PRACTICE first, EXAM last). Terminate first process: call release_resources, set state to EXIT. Repeat until safe state restored. Return list of terminated PIDs.

• 🔒 Write AcadosSemaphore class — readers_count=0, mutex=threading.Lock(), write_lock=threading.Lock(). db_read(pid): acquire reader lock (allow multiple readers). db_write(pid, data): acquire write_lock exclusively. This implements Readers-Writers.

• 🧪 Test sync — spawn 5 reader threads + 1 writer thread simultaneously. Confirm no race conditions and data stays consistent.

✅ Banker's Algorithm rejects unsafe resource requests. Deadlock recovery terminates PRACTICE first, never EXAM. Readers-Writers semaphore tested with concurrent threads.

Sanat — I/O & Systems Engineer

📋 TASK 2 — Disk Scheduling + Anti-Abuse Daemon

• ⚙️ Install: pip install rich matplotlib. Create io_manager.py, import PCB, Role, JobType, State from shared. Also import transition_state from shared.

• 💿 Write DiskScheduler class — current_head=0. Write cscan(requests, head): implement C-SCAN algorithm (scan in one direction, jump to start, scan again). Write sstf(requests, head): implement SSTF (pick closest cylinder to current head each time).

• 🧪 Test disk schedulers — use requests=[95, 180, 34, 119, 11, 123, 62, 64, 66], head=50. Print service order for both. Verify C-SCAN and SSTF give different orderings.

• 📊 Write plot_disk_seeks(cscan_order, sstf_order) — line chart: x-axis = service sequence, y-axis = cylinder number. Two lines (C-SCAN in blue, SSTF in orange). Save to outputs/disk_seeks.png.

• 🗄️ Write sqlite3 setup — create_db() creates acados.db with table: job_log(pid, user_id, role, job_type, cpu_used, start_time, end_time, missed_deadline). Write log_job(pcb): insert a row using pcb fields.

• 🔔 Write FileSystem class — QUOTAS = {Role.STUDENT: 10, Role.RESEARCHER: 100, Role.FACULTY: 500}. create_job_dir(pcb) adds entry to a dict. check_quota(pcb, usage_gb) raises QuotaError if over limit.

• 🚨 Write AbuseMonitor(process_table, tick_interval=5) as threading.Thread subclass — in run(): loop every tick_interval seconds. For each pcb in process_table: if pcb.cpu_used > 2 * pcb.cpu_budget_ns: set pcb.abuse_flag=True, halve pcb.cpu_budget_ns, call transition_state(pcb, State.THROTTLED) from shared.

• 🖥️ Wire up rich display — use rich.table.Table to print a live process table every 10 ticks: columns = PID, Role, JobType, State, CPU Used, Abuse Flag. Colour THROTTLED rows in red.

• 🧪 Test daemon — create a PCB with cpu_used = 3x cpu_budget_ns. Start AbuseMonitor. After 5 ticks confirm pcb.state == State.THROTTLED and pcb.abuse_flag == True.

✅ C-SCAN and SSTF produce correct orderings. Disk seek graph saved. AbuseMonitor correctly throttles abusive processes. sqlite3 DB logs jobs. rich table displays live process state.

TASK 3 — UNIT TESTS ¦ Everyone writes pytest tests for their own module ¦ Run before integration

Before connecting anything to main.py, every person must run pytest on their own module and get all tests passing. This is the gate to Task 4.

| Person | Test File | Minimum Tests Required |
| --- | --- | --- |
| Shakti | tests/test_shared.py | PCB creation, compute_urgency() gives higher score to EXAM than PRACTICE, all legal state transitions pass, all illegal transitions raise ValueError |
| Sachi | tests/test_scheduler.py | EXAM job always preempts PRACTICE, Tier2 aging increments score every 5 ticks, context switch saves and restores PCB state, plot_gantt() creates the file |
| Ragini | tests/test_memory.py | TLB hit on second access, page fault fires when page not in table, EXAM pages never evicted when PRACTICE pages exist, free_pages() returns frames to free list |
| Nikhil | tests/test_deadlock.py | Banker's returns False for known unsafe request, safe request returns True, recovery terminates PRACTICE before RESEARCH before EXAM, 5 concurrent reader threads + 1 writer cause no corruption |
| Sanat | tests/test_io.py | C-SCAN returns correct order for known input, SSTF returns correct order, log_job() inserts row in DB, AbuseMonitor sets THROTTLED state after 5 ticks on abusive process |

Run: pytest tests/ -v from the repo root. All tests must pass before anyone moves to Task 4.

TASK 4 — INTEGRATION ¦ Connect all modules in main.py ¦ Everyone participates

This task is done together. One person shares screen. Add modules one at a time in dependency order — do not try to connect everything at once.

| Integration Step | What to Add | Who Leads | Test After Each Step |
| --- | --- | --- | --- |
| Step 1 | Import shared.py. Create 5 dummy PCBs of mixed types. Print all urgency scores. | Shakti | Urgency scores print correctly. EXAM > RESEARCH > PRACTICE confirmed. |
| Step 2 | Import scheduler.py. Submit all 5 PCBs. Run 20 ticks. Print which PID runs each tick. | Sachi | EXAM PIDs dominate the first ticks. No crash. |
| Step 3 | Import memory.py. Call allocate_pages() for each PCB before submitting. Call access_page() inside the tick loop. | Ragini | No MemoryError. Page faults print when expected. No crash. |
| Step 4 | Import deadlock.py. Call request_resources() for each PCB at submission. Call release_resources() on exit. | Nikhil | Banker's Algorithm runs. One unsafe request gets queued. No crash. |
| Step 5 | Import io_manager.py. Start AbuseMonitor thread before the tick loop. Call log_job() for each exiting process. | Sanat | Daemon runs in background. Jobs log to DB. Rich table updates live. |
| Step 6 | Run the full 50-tick simulation. Generate all 3 graphs. Query the sqlite3 DB and print the job log. | All | All 3 graph files exist in outputs/. DB has 5 rows. No errors. |

## main.py — Integration Script

# main.py — run with: python main.py import os, time import os; os.makedirs('outputs', exist_ok=True) from shared import PCB, Role, JobType, State, transition_state from scheduler import submit_job, scheduler_tick, plot_gantt from memory import allocate_pages, access_page, free_pages, plot_page_faults from deadlock import request_resources, release_resources, deadlock_recover, create_db from io_manager import log_job, AbuseMonitor, plot_disk_seeks, cscan, sstf create_db() # initialise sqlite3 # Create jobs jobs = [ PCB(pid=1, user_id=101, role=Role.STUDENT, job_type=JobType.EXAM, deadline=time.time()+300), PCB(pid=2, user_id=102, role=Role.STUDENT, job_type=JobType.PRACTICE, deadline=time.time()+3600), PCB(pid=3, user_id=201, role=Role.RESEARCHER, job_type=JobType.RESEARCH, deadline=time.time()+1800), PCB(pid=4, user_id=103, role=Role.STUDENT, job_type=JobType.PRACTICE, deadline=time.time()+7200), PCB(pid=5, user_id=301, role=Role.FACULTY, job_type=JobType.EVALUATION,deadline=time.time()+600), ] # Allocate + request + submit for job in jobs: allocate_pages(job, num_pages=4) request_resources(job, {'CPU': 1, 'MEM_BLOCK': 2}) submit_job(job) # Start abuse monitor as background thread monitor = AbuseMonitor(process_table=jobs, tick_interval=5) monitor.start() # Run 50 ticks timeline = [] for tick in range(50): running, preempted = scheduler_tick(tick) if running: access_page(running, virtual_page=tick % 4) running.cpu_used += 1 timeline.append((running.pid if running else -1, tick)) # Cleanup + log + graphs monitor.stop() for job in jobs: release_resources(job) free_pages(job) log_job(job) plot_gantt(timeline) plot_disk_seeks(cscan([95,180,34,119,11,123,62,64,66], 50), sstf([95,180,34,119,11,123,62,64,66], 50))

TASK 5 — DEMO SCENARIO ¦ Run this exact scenario for the final submission

This is the step-by-step demo script. Run it exactly in this order. Every step proves one OS concept from the syllabus.

| # | What to Run | What to Show | Concept Proved |
| --- | --- | --- | --- |
| 1 | Submit 2 PRACTICE + 1 EXAM simultaneously. Run 20 ticks. | Gantt chart — EXAM gets CPU on tick 1, PRACTICE only runs when EXAM is done. | EDF Preemptive Scheduling (Unit III) |
| 2 | Fill all 32 memory frames with PRACTICE jobs. Submit an EXAM job. | Print page_table before and after — PRACTICE pages evicted, EXAM pages stay. | Deadline-Aware Page Replacement (Unit V) |
| 3 | Set one PRACTICE PCB's cpu_used = 3x its cpu_budget_ns. Wait 5 ticks. | Rich table shows that PCB's state change to THROTTLED in red. | 8-State Model + Anti-Abuse (Unit II) |
| 4 | Configure jobs so a RESEARCH + PRACTICE request would make system unsafe. | Print Banker's output: 'UNSAFE — request queued'. Grant a safe request instead. | Deadlock Avoidance (Unit IV) |
| 5 | Force deadlock (bypass Banker's for demo). Call deadlock_recover(). | Print terminated PIDs — only PRACTICE gets killed. EXAM untouched. | Role-Aware Deadlock Recovery (Unit IV) |
| 6 | Run cscan and sstf on the same disk request list. Plot the graph. | Show disk seek graph — C-SCAN uniform movement, SSTF greedy movement. | Disk Scheduling (Unit VI) |
| 7 | query acados.db after all jobs complete. | Print job_log table — 5 rows, all fields filled, CPU usage logged. | I/O & File Management (Unit VI) |

# 6.  Team Sync Structure

| Time | What to Share | Duration |
| --- | --- | --- |
| Start of work (morning) | What I'm building today + any blockers from last session | 15 min |
| End of work (evening) | What I finished + anything that blocks the next person | 15 min |
| Anytime | If you're stuck for more than 1 hour — message the group immediately, don't wait | As needed |

## Blocker Protocol

- Blocked under 1 hour — try to solve it yourself

- Blocked over 1 hour — message the WhatsApp/Discord group immediately

- Interface dispute — Shakti has final say on shared.py contracts

- Integration bug that's not your module — tag the owner, they fix within 30 minutes

# 7.  Risk Register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| shared.py edited after 11 AM Day 1 | Medium | High | Shakti freezes the file after push. Any change needs full team agreement. Use git blame to trace regressions. |
| C shared library (.so) not loading | Medium | High | Nikhil and Shakti test ctypes load immediately after compiling. If ctypes fails, rewrite Banker's in pure Python as fallback. |
| Module works alone but crashes in main.py | High | Medium | Each function must not have global state. Pass all data as arguments, not module-level variables. |
| Scheduler doesn't preempt correctly | Medium | High | Urgency score must be recomputed every tick inside scheduler_tick(). Sachi adds this as a test case. |
| Page replacement evicts wrong process | Medium | High | Ragini stores PCB references in the memory manager, not just PIDs. Look up job_type directly from PCB, not from a separate dict. |
| Threading race condition in AbuseMonitor | Medium | Medium | Sanat wraps process_table access in a threading.Lock(). Never modify the list while iterating. |
| matplotlib graph not saving | Low | Low | Add os.makedirs('outputs', exist_ok=True) at top of main.py. Each plot function explicitly calls plt.savefig() then plt.close(). |

# 8.  Final Deliverables Checklist

| # | Deliverable | Owner | Done? |
| --- | --- | --- | --- |
| 1 | shared.py with PCB, all enums, compute_urgency(), transition_state() | Shakti | ☐ |
| 2 | c_src/pcb.c compiled to pcb.so with no errors | Shakti | ☐ |
| 3 | Three-tier scheduler — EDF preempts Round Robin on every tick | Sachi | ☐ |
| 4 | outputs/gantt.png — colour-coded Gantt chart across 50 ticks | Sachi | ☐ |
| 5 | Deadline-aware page replacement — EXAM pages never evicted | Ragini | ☐ |
| 6 | outputs/page_faults.png — AcadOS vs LRU comparison graph | Ragini | ☐ |
| 7 | c_src/banker.so — Banker's Algorithm compiled from C | Nikhil | ☐ |
| 8 | request_resources() returns False for unsafe state | Nikhil | ☐ |
| 9 | deadlock_recover() kills PRACTICE first, EXAM never | Nikhil | ☐ |
| 10 | Readers-Writers semaphore tested with 5 concurrent threads | Nikhil | ☐ |
| 11 | C-SCAN and SSTF produce correct service orders | Sanat | ☐ |
| 12 | outputs/disk_seeks.png — disk head movement comparison graph | Sanat | ☐ |
| 13 | AbuseMonitor sets THROTTLED state after CPU abuse detected | Sanat | ☐ |
| 14 | sqlite3 acados.db — job_log table with 5+ rows after simulation | Sanat | ☐ |
| 15 | All pytest tests pass — pytest tests/ -v shows green | All | ☐ |
| 16 | main.py runs from scratch with no errors on a clean environment | All | ☐ |
| 17 | All 3 output graphs saved in outputs/ | All | ☐ |
| 18 | 7-step demo scenario runs successfully end to end | All | ☐ |

Build fast. Ship it. Good luck.  🚀